ARCHITECTURE PROPOSAL Confidential Multi-Cloud Data Architecture Unified Observability, Governance & DPDP Compliance Across Cloud Environments Prepared for: CTO / CIO ¦ Classification: Confidential ¦ May 2026

# Executive Summary

Our current multi-cloud data environment — spanning AWS, GCP, and on-premises infrastructure — operates without unified observability, consistent data classification, or a centralized governance layer. This creates compounding exposure across three critical dimensions: regulatory compliance (DPDP, GDPR), security (unprotected cross-cloud data movement), and operational resilience (no lineage-aware alerting).

This proposal outlines a four-phase architecture built on our existing Atlan investment, addressing these gaps systematically without a big-bang migration. Phase 1 alone delivers standalone compliance and operational value within 90 days.

# The Problem: Three Live Risks

## 1. Regulatory Risk

- We cannot currently honor a DPDP data erasure request end-to-end — lineage gaps mean we cannot trace where a specific user's data exists across all systems

- DPDP non-compliance penalties reach up to ₹250 crore per breach incident

- GDPR exposure exists wherever EU personal data enters our pipelines

- Consent status is not tracked as a first-class data attribute — it sits in a separate system, disconnected from the data it governs

## 2. Security Risk

- Confidential fields move across cloud boundaries without tokenization — raw values are exposed at every pipeline handoff

- Key management is per-cloud (AWS KMS, GCP Cloud KMS) with no unified control plane — no single revocation or rotation capability

- Our Atlan lineage graph is itself an unprotected attack surface: it maps exactly where sensitive data flows, accessible to anyone with catalog access

## 3. Operational Risk

- Alerts fire without lineage context — a single upstream failure cascades into dozens of alerts across clouds, with no automated root-cause tracing

- Metric definitions are inconsistent across cloud environments — 'null rate' means different things in BigQuery vs. Redshift vs. on-prem Spark

- Shadow pipelines exist outside governance — ungoverned data movement accumulates as compliance liability

| KEY GAP | Can we today produce a complete audit trail of where a specific user’s data exists across all our cloud systems? If the answer is no — that is our opening compliance gap. |
| --- | --- |

# Proposed Architecture: Four Rings of Control

The architecture is structured as four concentric rings. Each ring delivers standalone value; together they form a complete confidential data governance posture.

| Ring | Function |
| --- | --- |
| Ring 1 — Classification | Classify at ingestion, automatically. Tags are hereditary via lineage — downstream datasets inherit classification from upstream sources. |
| Ring 2 — Key Management | Centralised key management via HashiCorp Vault or Thales CipherTrust. Envelope encryption. Tokenisation for all cross-cloud movement of Confidential/Restricted fields. |
| Ring 3 — Zero-Trust Data Mesh | Domain ownership of data products. Central policy broker defines rules; domains enforce them. Every cross-cloud pipeline registered with a contract in Atlan. |
| Ring 4 — Atlan as Control Plane | Elevate Atlan from catalog to policy enforcement point. Access requests evaluated against lineage + classification. Immutable audit trail as compliance evidence. |

# Leveraging Our Atlan Investment

Atlan is already deployed. The architecture does not replace it — it extends it into a control plane role we are currently not using:

- Lineage as compliance infrastructure: DPDP erasure workflows run on top of the lineage graph — trace and delete a person’s data across all downstream systems automatically

- Classification inheritance: automated tagging propagation so governance keeps pace with pipeline growth without manual intervention

- Policy enforcement at access: before any pipeline consumes a Confidential dataset, Atlan evaluates classification, requester purpose, and lineage path

- Lineage security: restrict visibility of sensitive lineage paths to authorised roles — the catalog itself must be governed

- Audit trail as output: every access, pipeline run, and classification change logged immutably for regulatory evidence

# Incremental Rollout: Four Phases

No big-bang migration. Each phase is independently valuable and funds the case for the next.

| Phase | Timeline | Goal | Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Months 1–3 | Know what you have. Audit Atlan coverage, agree on classification taxonomy, identify crown-jewel datasets, deploy Vault. | Risk map of highest-exposure data flows. Classification gaps documented. |
| Phase 2 | Months 3–6 | Control what moves. Pipeline contracts for all cross-cloud movement. Tokenisation for Confidential fields. DPDP consent attributes in Atlan. | No new unregistered cross-cloud pipelines. Existing ones flagged for remediation. |
| Phase 3 | Months 6–12 | Govern who touches it. Domain ownership model. Atlan as policy enforcement point. Automated classification inheritance. DPDP erasure workflow. | All Confidential data access brokered, logged, and auditable. |
| Phase 4 | Month 12+ | Prove it continuously. Anomaly detection, automated DPDP compliance reporting, lineage coverage metrics, regular red-team exercises. | Audit evidence generated automatically. Compliance posture self-monitored. |

# Investment & Return

## Cost of Inaction

- DPDP penalties: up to ₹250 crore per breach incident

- Breach response costs: forensics, notification, and remediation typically 10–50x the cost of prevention

- Engineering time: calculate hours lost to manual incident investigation in the last three major pipeline failures — this is recurring cost

- Reputational exposure: a governed data posture is increasingly a procurement and partnership requirement in regulated industries

## Cost of the Architecture

- Phase 1–2: primarily engineering time and Vault licensing. Low absolute cost, high risk reduction.

- Phase 3–4: higher investment, funded by risk reduction and engineering efficiency gains from reduced incident investigation

- Atlan is already licensed — we are not buying a new platform, we are using an existing asset more fully

| BOTTOM LINE | The cost of one serious breach — regulatory fine, response, and reputational damage — exceeds the total two-year architecture investment by a significant margin. This is risk reduction with a clear return. |
| --- | --- |

# The Ask

We are not requesting approval for the full four-phase programme today. We are requesting mandate and resource allocation for Phase 1:

- 90-day timeline

- Dedicated engineering allocation: [X engineers, to be confirmed based on current capacity]

- Executive mandate to enforce classification standards across data-producing teams — this is the single most critical success factor

- Approval to deploy centralised key management infrastructure (HashiCorp Vault)

Phase 1 delivers standalone value: a complete map of our regulatory exposure, documented gaps, and an operational classification foundation. It also produces the evidence base that funds the Phase 2–4 business case.

| CRITICAL SUCCESS FACTOR | The architecture is sound. The primary execution risk is organisational: data teams move fast and skip classification; security teams own policy but don’t understand pipelines. Executive sponsorship that makes data governance a performance criterion — not a suggestion — is the non-negotiable prerequisite for Phase 3 success. |
| --- | --- |

# Recommended Next Steps

- Approve Phase 1 scope, timeline, and resource allocation

- Assign executive sponsor with cross-functional authority over data engineering and security teams

- Commission Phase 1 kick-off: Atlan lineage audit and DPDP erasure request simulation

- Schedule Phase 1 review at 30 days to assess findings and confirm Phase 2 case

This document is confidential and intended solely for the named recipients. Classification: Confidential.